# White-Label Grading Partnership Proposal

# DCM Grading & Evolution Sports Grading (ESG)

Prepared January 30, 2026  |  Confidential

## 1. Executive Summary

DCM Grading proposes a white-label partnership with Evolution Sports Grading (ESG) to provide AI-powered card grading services that operate under ESG's brand. Collectors will send physical trading cards to ESG's warehouse, where ESG staff will photograph and submit cards for grading using DCM's existing mobile and desktop application. The resulting grades and condition data will be displayed on ESG-branded verification pages accessible via QR codes on ESG's custom slabs.

This partnership allows ESG to offer professional, AI-powered grading services to their customers without building grading technology from scratch, while maintaining full brand ownership of the collector-facing experience. ESG staff will use DCM's proven upload and grading interface—the same tool used to grade thousands of cards today—with a shared team credit pool so all ESG staff draw from a single balance.

## 2. How It Works

### End-to-End Workflow

Collector mails card to ESG warehouse
↓
ESG staff photographs front & back using DCM's app (phone or desktop)
↓
Card submitted for AI grading (credits drawn from ESG's shared team pool)
↓
DCM returns grade, subgrades & condition data
↓
ESG prints custom label with grade & QR code
↓
ESG slabs the card in their branded case
↓
Card shipped back to collector
↓
Collector or buyer scans QR code
↓
Lands on ESG-branded page displaying grade details

### What the Customer Sees

When a collector (or potential buyer) scans the QR code on an ESG slab, they are taken to a clean, ESG-branded verification page that displays:

- Card image (front and back)

- Overall grade (1–10 scale)

- Subgrade breakdown (Centering, Corners, Edges, Surface)

- Condition summary and notable observations

- Card details (name, set, year, card number)

- Unique serial number for authentication

The page will not include market pricing, eBay listings, collection features, or downloadable reports—keeping the experience focused on grade verification.

## 3. Technical Approach

Since all development and technical implementation will be handled by DCM's engineering team, we recommend a fully managed, turnkey solution. DCM will build, host, and maintain every component of the platform on ESG's behalf—ESG does not need any technical staff or web development resources.

### Solution: DCM-Hosted White-Label Platform

DCM builds and hosts the entire ESG grading experience end-to-end:

| Component | What DCM Builds & Manages | What ESG Does |
| --- | --- | --- |
| Card Submission | ESG staff use DCM's existing mobile and desktop upload interface to photograph and submit cards for grading. No custom portal needed—the same proven tool used to grade thousands of cards today. | Staff photographs cards and uploads via DCM app |
| Shared Credit Pool | Partner-level credit system allows all ESG staff accounts to draw from a single shared balance. Credits are purchased and managed centrally by ESG's admin account. | Admin purchases credits for the team |
| AI Grading Engine | Three-pass AI consensus grading system processes each card and returns grade, subgrades, and condition analysis | No action required—fully automated |
| Verification Pages | ESG-branded card detail pages hosted by DCM at a subdomain ESG controls (e.g., verify.evolutionsportsgrading.com). Shows card images, grade, subgrades, condition notes, and serial number. No DCM branding visible to end users. | One DNS record (CNAME)—DCM provides instructions |
| QR Code & Label System | QR code generation tied to unique serial numbers, label data export files formatted for ESG's printer | Prints labels and slabs cards |
| Analytics & Reporting | Dashboard showing grading volume, grade distribution, card type breakdown, and credit usage | Reviews reports as needed |
| Ongoing Maintenance | Platform updates, uptime monitoring, security patches, data backups, and technical support | No action required |

### Why This Approach

Fully managed = zero technical burden on ESG. DCM handles all software development, hosting, security, and maintenance. ESG's only technical requirement is configuring a single DNS record (with step-by-step guidance from DCM). This allows ESG to focus entirely on what they do best: receiving cards, slabbing, and building relationships with collectors.

Key advantages of the managed approach:

- No website development needed — ESG does not need to build, host, or maintain any web pages

- No technical staff required — DCM provides all engineering and ongoing support

- Works with any hosting provider — compatible with GoDaddy, Squarespace, or any domain registrar

- QR codes never break — DCM controls uptime and guarantees page availability

- Always up to date — ESG automatically benefits from platform improvements and new features

- Scalable — handles 10 cards/month or 10,000 with no changes needed

## 4. Recommended Rollout Plan

Phase 1 — Immediate Start

Goal: ESG begins grading cards using DCM's existing platform.

- DCM sets up ESG partner environment with shared credit pool

- DCM provisions staff accounts linked to ESG's team credit balance

- ESG warehouse staff photograph cards and submit via DCM's existing mobile/desktop upload interface

- Grades are returned and ESG prints labels for slabbing

- QR codes temporarily link to standard DCM card detail pages

ESG effort: None (account setup handled by DCM)

DCM delivers: Partner account provisioning, shared credit pool, staff onboarding walkthrough

Phase 2 — White-Label Platform Launch

Goal: Full ESG-branded experience with verification pages and QR code integration.

- DCM builds ESG-branded verification pages (logo, colors, streamlined card detail view)

- DCM configures subdomain routing and SSL (e.g., verify.evolutionsportsgrading.com)

- DCM builds QR code generation system tied to ESG serial numbers

- DCM provides label data export files formatted for ESG's label printer

- DCM provides step-by-step DNS configuration guide for ESG

ESG effort: Add one CNAME DNS record (guided by DCM), provide branding assets (logo, colors)

DCM delivers: All development, testing, deployment, and DNS guidance

Phase 3 — Analytics & Optimization

Goal: Full visibility into grading operations and ongoing optimization.

- DCM builds partner analytics dashboard (volume, grade distribution, card type breakdown)

- DCM adds customer tracking to link graded cards to the collector who submitted them

- Credit usage reporting and billing summary for ESG's shared pool

- Ongoing platform improvements and feature updates

- Priority technical support

ESG effort: None

DCM delivers: Analytics dashboard, customer tracking, credit reporting, ongoing support

## 5. What Each Party Provides

| DCM Grading Provides (Technology & Development) | ESG Provides (Operations & Sales) |
| --- | --- |
| All software development and engineering | Physical card intake, handling & shipping |
| AI-powered grading engine (three-pass consensus) | Card photography (front & back images) |
| White-label verification page design, build & hosting | Custom slab cases & label printing |
| Shared team credit pool & partner account management | Customer service & collector relationships |
| QR code & serial number system | Marketing, sales & business development |
| Label data export for ESG's print system | Branding assets (logo, colors, domain) |
| Analytics dashboard & reporting | One DNS record configuration (guided by DCM) |
| Ongoing maintenance, updates & technical support |  |
| DNS & SSL configuration guidance |  |

## 6. Development & Setup Costs

Because DCM handles all technical development, hosting, and ongoing maintenance on ESG's behalf, this is a fully managed, turnkey engagement. The following is an itemized breakdown of the engineering work required, billed at a development rate of $150/hour.

### Itemized Development Breakdown

| # | Deliverable | Scope of Work | Est. Hours | Cost |
| --- | --- | --- | --- | --- |
| 1 | Partner Platform Architecture | Database schema for multi-partner system, partner configuration tables, partner-to-user account association, authentication & authorization layer, ESG account provisioning & data isolation from other DCM users | 12 | $1,800 |
| 2 | Shared Team Credit Pool | Partner-level credit balance system, credit deduction logic routing (team pool vs. individual), ESG admin credit purchase & management interface, multi-staff account provisioning under single partner, credit usage tracking per staff member, transaction logging & audit trail | 14 | $2,100 |
| 3 | White-Label Verification Pages | Custom ESG-branded card detail page (mobile & desktop responsive), ESG logo & color scheme integration, subdomain routing & SSL certificate configuration, QR code landing experience optimization, SEO meta tags for ESG brand | 16 | $2,400 |
| 4 | QR Code & Label Integration | QR code generation tied to unique ESG serial numbers, ESG-specific serial number namespace & formatting, label data export files (CSV/PDF) formatted for ESG's printer, print-ready label template with grade, serial, and QR code | 10 | $1,500 |
| 5 | Partner Analytics Dashboard | Grading volume metrics (daily/weekly/monthly), grade distribution charts & trends, card type breakdown, shared credit pool usage & billing summary, per-staff activity tracking, exportable reports | 8 | $1,200 |
| 6 | Onboarding & Managed Setup | Step-by-step DNS configuration for ESG (hands-on guidance), staff account setup and walkthrough of DCM's upload & grading interface, label printer integration support, end-to-end QR code scan testing (iOS/Android), ongoing technical point of contact | 6 | $900 |
| 7 | Testing, QA & Production Deployment | Shared credit pool testing across multiple staff accounts, cross-browser & mobile device testing, verification page testing across all 6 card types, DNS & SSL validation, staging environment review with ESG, production deployment & monitoring setup | 7 | $1,050 |
|  | Total |  | 73 hours | $10,950 |

### Package Options

Development can be scoped to match ESG's timeline and budget. All packages include full managed development by DCM's engineering team—no technical work required from ESG.

| Package | What's Included | Investment | Best For |
| --- | --- | --- | --- |
| Starter | • Partner Platform Architecture • Shared Team Credit Pool • White-Label Verification Pages • Onboarding & Managed Setup • Testing & Deployment | $6,150 | Getting to market quickly with branded verification pages and shared credit pool. ESG staff grade cards using DCM's existing app. Includes hands-on DNS setup and staff training. |
| Professional (Recommended) | Everything in Starter, plus: • QR Code & Label Integration • Print-ready label data exports | $9,750 | Production-ready operation with dedicated ESG serial numbers, QR code generation, and print-ready label exports. Everything ESG needs to slab and ship. |
| Enterprise | Everything in Professional, plus: • Partner Analytics Dashboard • Per-staff activity tracking • Priority support during first 90 days | $10,950 | Complete turnkey solution with full operational visibility, credit usage reporting, per-staff tracking, and dedicated support through launch and initial scaling. |

Recommendation: The Professional package ($9,750) delivers everything ESG needs for a fully operational, branded grading business. It includes the shared team credit pool, ESG-branded verification pages, QR code generation, print-ready label exports, and hands-on onboarding—all built and managed by DCM. The Enterprise upgrade adds analytics, per-staff tracking, and 90-day priority support for $1,200 more, which is a strong value for tracking operations as volume scales.

### What's Included in Every Package

- All software development, testing, and deployment performed by DCM

- Hands-on onboarding: DCM walks ESG staff through the upload workflow

- DNS configuration guidance: step-by-step instructions (ESG's only technical task is adding one DNS record)

- 30 days of post-launch support included

### Payment Terms

- 50% due at project kickoff upon signing the partnership agreement

- 50% due at delivery upon completion of all deliverables and ESG sign-off

- Development begins within 5 business days of initial payment

## 7. Ongoing Costs

| Component | Structure | Notes |
| --- | --- | --- |
| Per-grade fee | $X.XX per card graded | Volume-based pricing tiers available. Rate decreases as monthly volume increases. |
| Platform hosting fee | $XX/month | Covers white-label verification page hosting, SSL, uptime monitoring, and data storage. |
| Bulk credit packages | Pre-purchased bundles | Discounted per-grade rates for upfront volume commitments (e.g., 500, 1,000, 5,000 grades). |

Per-grade and monthly hosting rates to be finalized based on projected volume and partnership terms.

## 8. Supported Card Types

DCM Grading currently supports AI-powered grading for the following card categories:

| Category | Examples |
| --- | --- |
| Pokemon | All English & Japanese sets, promos, holo, reverse holo |
| Sports Cards | Baseball, Basketball, Football, Hockey, Soccer — all major brands (Topps, Panini, Upper Deck) |
| Magic: The Gathering | All sets, foils, special editions |
| Disney Lorcana | All sets including enchanted variants |
| One Piece TCG | All sets including parallel, manga, alternate art, and SP variants |
| Other Collectibles | Yu-Gi-Oh, Dragon Ball, non-sport cards, and more |

## 9. Grading Methodology

DCM uses a proprietary three-pass AI consensus system to ensure grading accuracy and consistency:

- Pass 1 & Pass 2: Two independent AI evaluations analyze the card's centering, corners, edges, and surface condition

- Pass 3 (Consensus): A third evaluation reviews both prior assessments, resolves discrepancies, and produces the final grade

- Grade Scale: Whole number grades from 1 to 10

- Subgrades: Individual scores for Centering, Corners, Edges, and Surface

- Condition Notes: Detailed observations on any defects or notable characteristics

This system eliminates single-evaluator bias and delivers consistent, repeatable results across all card types.

## 10. Next Steps

| Step | Action | Owner | Status |
| --- | --- | --- | --- |
| 1 | Review this proposal and confirm partnership interest | ESG | Pending |
| 2 | Discuss volume projections and finalize pricing | DCM & ESG | Pending |
| 3 | Set up ESG's dedicated DCM account with initial credits | DCM | Pending |
| 4 | ESG submits branding assets (logo, colors, domain) | ESG | Pending |
| 5 | Pilot: ESG grades first batch of cards through DCM | ESG | Pending |
| 6 | DCM builds ESG-branded verification pages | DCM | Pending |
| 7 | ESG configures DNS and tests QR code flow end-to-end | ESG | Pending |
| 8 | Full launch | DCM & ESG | Pending |

Contact

DCM Grading  |  admin@dcmgrading.com  |  www.dcmgrading.com

This document is confidential and intended solely for the use of Evolution Sports Grading and DCM Grading.